## Slide 2: Agile Roles
Product Owner
Responsible for maximizing the value of the product and managing the product backlog.
Scrum Master
A servant-leader for the development team and a servant to the product owner.
Team
Responsible for producing a product increment.
Notes: Product Owner:
How the value of a product is maximized depends on the product and the organization building it.
The product backlog should be clearly expressed and accessible by the Scrum Master and Development Team.
Scrum Master:
When acting as a servant-leader for the development team, they are responsible for adherence to Scrum theory, practices, and rules. They are also responsible for removing obstacles from the team’s success.
When acting as a servant to the product owner, they are responsible for helping the product owner maximize product value by ordering the backlog appropriately. This may entail product backlog management techniques, agility, scrum events, and more.
Development Team:
In order to produce a product increment, this team should have the specialized skills necessary for the product. If a skill becomes necessary during the project, then it would qualify as an obstacle and should be handled in coordination with the Scrum Master.

## Slide 3: Sprint Phases
Planning
Define user stories for this sprint
Finalize user story rankings
Define what tasks are necessary for those stories.
Approx four hours
Daily Standup
The three questions:
  What did you accomplish yesterday?
  What are you going to accomplish today?
  What obstacles are in your way?
Review
Primarily the responsibility of the product owner, but may include other stakeholders.
Verify the product meets the demands of the user stories.
  Note: product defects should be resolved before reaching this phase.
Retrospective
Reflect on the sprint and assess what project areas may benefit from changes.
Changes may include project management methodologies/techniques, communication protocols, and more. Of course, none of those items may change without the responsible part agreeing (i.e. Scrum related changes require the Scrum Master’s approval).
Notes: Instead of clearly defined project phases, Agile takes a different approach by utilizing an iterative process called Sprints.
Sprints are a fixed length of time, roughly 2-4 weeks, where those clearly defined phases are employed on a single iteration of the product.
Sprint planning takes place before the start of a sprint. It is a meeting with the product owner and development team where they negotiate which user stories will be implemented by weighing the effort required against stakeholder priorities. This phase is important in order have clear goals for the sprint.
The Daily Standup is a meeting for everyone to communicate their contributions to the project. It is best to keep this meeting short as everyone on the team will have a chance to speak, but if a team member believes they can help another with their obstacle and are in a position to do so, they should reach out to that team member after the meeting. This meeting is important in order to for the team to make steady progress and maintain accountability.
The Sprint Review is essentially a formal review of the product, ensuring that it meets stakeholder requirements per the user stories defined during Sprint Planning. This review is important to ensure the product’s quality and functionality.
The Sprint Retrospective gives everyone a chance to reflect on the Sprint and identify areas of improvement for the next sprint. This phase is extremely important because it acts as a post mortem for every step of the sprint. That would include crafting user stories, designing specifications from the stories, documentation, and much more. Since a sprint is only 2-4 weeks, performing this retrospective can eliminate issues before they become long-lasting.

## Slide 4: Waterfall
Requirements specification
↓
Design
↓
Implementation
↓
Verification
↓
Maintenance

## Slide 5: Waterfall Vs Agile

## Slide 6: Citations
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.